Governance Cadence — WISTRONE Execution Rhythm

Practical operator template: decisions, owners, KPIs, and cadence. Replace bracketed prompts.

Principles

• Keep meetings decision-oriented: each meeting must produce decisions, not updates.
• Review leading indicators weekly; review outcome metrics monthly.
• Use a single KPI pack; no ad hoc dashboards in meetings.
• Tie decisions to the roadmap: approve, adjust, escalate, or stop.

Core Meeting Cadence

| Meeting | Frequency | Primary purpose | Attendees | Inputs | Outputs / decisions |
| --- | --- | --- | --- | --- | --- |
| Weekly Ops Health | Weekly (45 min) | Unblock execution, manage risk, verify leading indicators | [Exec sponsor], [Ops lead], [Functional owners] | KPI pack (leading), blockers list, key risks | Decisions: remove blockers, reassign owners, escalate issues |
| Monthly KPI Review | Monthly (60–90 min) | Track progress vs outcomes; approve course corrections | Leadership team + initiative owners | KPI pack (leading + lagging), milestone status, budget burn | Decisions: reprioritize, adjust scope, approve corrective actions |
| Quarterly Roadmap Review | Quarterly (2–3 hrs) | Reconfirm outcomes, re-sequence roadmap, reset commitments | Leadership team + finance + key stakeholders | Updated roadmap, capability gaps, learnings, pipeline changes | Decisions: fund/stop initiatives, shift capacity, update targets |
| Ad Hoc Decision Forum | As needed (30–60 min) | Fast decisions on exceptions that cannot wait | Minimum viable decision-makers | Decision memo + options + impact analysis | Decision + owner + deadline + communication plan |

KPI Pack (Standard Agenda + Pack Contents)

Use the same pack every time. If it’s not in the pack, it doesn’t get debated.

| Page 1 — Executive Summary | Top outcomes (O), RAG status, top 3 risks, top 3 decisions needed |
| --- | --- |
| Page 2 — KPI Scoreboard | Leading + lagging KPIs with trend arrows and commentary |
| Page 3 — Milestones | Next 30/60/90 day milestones; slipped items; reason; recovery plan |
| Page 4 — Blockers | Blocker list with owner, due date, escalation path |
| Page 5 — Budget / Capacity | Burn vs plan, capacity constraints, trade-offs required |
| Page 6 — Decisions Log | What we decided, who owns it, due dates, comms plan |

Decision Rights (Simple RACI)

Keep this boring and explicit. Ambiguity is where execution goes to die.

| Decision type | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Roadmap changes (sequence/scope) | [PMO/Program Lead] | [Exec sponsor] | [Functional owners] | [Broader stakeholders] |
| Budget reallocations | [Finance partner] | [Exec sponsor] | [Owners] | [Stakeholders] |
| Major vendor/tech decisions | [IT lead] | [Exec sponsor] | [Security/Ops/Finance] | [Users] |
| Policy/process changes | [Ops lead] | [Exec sponsor] | [HR/Legal/IT as needed] | [All affected] |

Operator note: cadence without decision rights becomes status meetings. Decision rights without cadence becomes chaos.